📊 PHÂN CÔNG CÔNG VIỆC CHI TIẾT - 6 TUẦN

👥 Thành viên

- A: Nguyễn Hoàng Anh (31241021759) - Full-stack Lead

- B: Lữ Võ Hoàng Phúc (31241025389) - Frontend Lead

- C: Từ Trương Thanh Trúc (31241023563) - Feature Developer

📅 TUẦN 1: Setup & Authentication (40 giờ/người)

🔵 Nguyễn Hoàng Anh (Backend Foundation)

Estimated: 40 giờ

Backend Setup (16h)

- Tạo solution ASP.NET Core 8 với Clean Architecture

  - StudentManagement.API

  - StudentManagement.Core

  - StudentManagement.Infrastructure

  - StudentManagement.Services

Cấu hình EF Core + SQL Server connection

Setup Swagger/OpenAPI

Cấu hình CORS cho Frontend

Database Design & Models (12h)

- Thiết kế database schema (vẽ ERD)

- Tạo Entity classes:

  - User.cs (Id, Username, PasswordHash, Role, CreatedAt)

  - Person.cs (abstract: Id, FullName, Email, Phone, DateOfBirth, Gender, Address)

  - Student.cs (kế thừa Person: StudentCode, ClassId, Avatar, Status, UserId)

  - Teacher.cs (kế thừa Person: TeacherCode, Department, UserId)

Configure Fluent API (StudentConfiguration, TeacherConfiguration)

Run migrations

Authentication API (12h)

- Implement JWT Helper (generate token, validate token)

Password hashing helper (BCrypt)

AuthService interface & implementation

- AuthController:

  - POST /api/auth/login

  - POST /api/auth/register (Admin only)

  - GET /api/auth/profile

JWT Middleware configuration

Test với Postman

Deliverables:

- ✅ Backend project structure hoàn chỉnh

- ✅ Database created với migrations

- ✅ Auth API working (test bằng Postman)

- ✅ Swagger documentation

🟢 Lữ Võ Hoàng Phúc (Frontend Foundation)

Estimated: 40 giờ

Frontend Setup (10h)

- Tạo React project với Vite

Install dependencies:

npm install react-router-dom axios antd

npm install react-hook-form yup

npm install @tanstack/react-query zustand

Setup folder structure:

src/

├── components/

│   ├── common/

│   └── layout/

├── pages/

├── services/

├── context/

├── hooks/

└── utils/

Cấu hình environment variables (.env)

Layout Components (12h)

- AppLayout.jsx - Main layout container

Header.jsx - Top navigation với user menu

Sidebar.jsx - Left menu navigation

Footer.jsx - Copyright info

Responsive design (mobile-friendly)

Ant Design theme customization

Auth System (18h)

- AuthContext.jsx - Context API cho authentication

  - Login state

  - User info

  - Token management

ProtectedRoute.jsx - Route protection

- LoginPage.jsx - Login form với validation

  - Username/Password fields

  - Form validation (React Hook Form + Yup)

  - Error handling

  - "Remember me" checkbox

- api.js - Axios configuration

  - Base URL setup

  - Request interceptor (add token)

  - Response interceptor (handle 401)

Connect Login API với Backend (test)

Deliverables:

- ✅ Frontend project chạy được

- ✅ Layout components responsive

- ✅ Login page working với real API

- ✅ Token storage & auto-logout

🟡 Từ Trương Thanh Trúc (Database & Initial UI)

Estimated: 40 giờ

Database Support (16h)

- Hỗ trợ A: Review database schema

Tạo SQL script tạo tables (backup cho migrations)

- Tạo seed data script:

  - 3 users (Admin, Teacher, Student)

  - 5 classes

  - 10 subjects

  - 20 students

  - 1 teacher

Test database với SQL Server Management Studio

Document database schema (diagram + descriptions)

Class & Subject Models (Backend) (12h)

- Tạo Entity classes:

  - Class.cs (Id, ClassName, Grade, TeacherId, AcademicYear)

  - Subject.cs (Id, SubjectCode, SubjectName, Credits, Type)

  - ClassSubject.cs (many-to-many relationship)

Configure Fluent API

Run migrations

- Tạo Repository interfaces:

  - IClassRepository.cs

  - ISubjectRepository.cs

Dashboard Page (Frontend) (12h)

- DashboardPage.jsx - Landing page sau khi login

- Create stats cards components:

  - Total Students card

  - Total Classes card

  - Total Subjects card

  - Total Teachers card

Skeleton UI (loading states)

Basic layout với Grid system

Connect với Backend (sẽ làm API tuần sau)

Deliverables:

- ✅ Database seed data

- ✅ Class & Subject entities

- ✅ Dashboard UI skeleton

- ✅ Documentation

📅 TUẦN 2: Student & Class Management (40 giờ/người)

🔵 Nguyễn Hoàng Anh (Student & Class APIs)

Estimated: 40 giờ

Repository Pattern (8h)

- Implement GenericRepository<T>:

  - GetAllAsync()

  - GetByIdAsync()

  - AddAsync()

  - UpdateAsync()

  - DeleteAsync()

  - FindAsync(predicate)

Implement UnitOfWork pattern

Dependency Injection configuration

Student API (16h)

- IStudentService interface

- StudentService implementation:

  - Auto-generate StudentCode

  - Email validation

  - Duplicate check

- DTOs:

  - StudentDto

  - CreateStudentDto

  - UpdateStudentDto

  - StudentListDto (for pagination)

- StudentsController:

  - GET /api/students (pagination + search + filter)

  - GET /api/students/{id}

  - POST /api/students

  - PUT /api/students/{id}

  - DELETE /api/students/{id} (soft delete)

FluentValidation validators

Test với Postman

Class API (16h)

- IClassService interface

ClassService implementation

DTOs: ClassDto, CreateClassDto, UpdateClassDto

- ClassesController:

  - GET /api/classes

  - GET /api/classes/{id}

  - POST /api/classes

  - PUT /api/classes/{id}

  - DELETE /api/classes/{id}

  - GET /api/classes/{id}/students (students in class)

  - POST /api/classes/{id}/students (add student to class)

  - DELETE /api/classes/{id}/students/{studentId}

Business logic: check capacity, prevent duplicate enrollment

Test APIs

Deliverables:

- ✅ Student CRUD APIs working

- ✅ Class CRUD APIs working

- ✅ Postman collection

🟢 Lữ Võ Hoàng Phúc (Student Management UI)

Estimated: 40 giờ

Reusable Components (10h)

- DataTable.jsx - Reusable table với pagination

SearchBar.jsx - Search input với debounce

FormModal.jsx - Modal wrapper for forms

ConfirmDialog.jsx - Delete confirmation

ImageUpload.jsx - Avatar upload component

LoadingSpinner.jsx - Loading indicator

ErrorMessage.jsx - Error display

SuccessMessage.jsx - Success notification

Students List Page (16h)

- StudentsPage.jsx:

  - Search by name, student code, class

  - Filter by class, status

  - Pagination (Ant Design Table)

  - Sort by name, code, class

  - Actions: View, Edit, Delete

Connect to GET /api/students API

Handle loading states

Error handling

Empty state design

Responsive table (mobile view)

Student Forms (14h)

- AddStudentModal.jsx:

  - Form fields: StudentCode (auto), FullName, Email, Phone, DOB, Gender, Address, Class

  - Validation schema (Yup)

  - Avatar upload (optional)

  - Connect to POST /api/students

- EditStudentModal.jsx:

  - Pre-fill form data

  - Connect to PUT /api/students/{id}

- StudentDetailModal.jsx:

  - Display all student info

  - Tabs: Info, Grades (empty for now), History

Form validation & error display

Success notifications

Deliverables:

- ✅ Students page fully functional

- ✅ Add/Edit/Delete working

- ✅ Search & filter working

🟡 Từ Trương Thanh Trúc (Class Management Full-Stack)

Estimated: 40 giờ

Subject API (Backend) (12h)

- ISubjectService interface

SubjectService implementation

DTOs: SubjectDto, CreateSubjectDto, UpdateSubjectDto

- SubjectsController:

  - GET /api/subjects

  - GET /api/subjects/{id}

  - POST /api/subjects

  - PUT /api/subjects/{id}

  - DELETE /api/subjects/{id}

Validation: unique SubjectCode

Test APIs

Classes Management UI (Frontend) (18h)

- ClassesPage.jsx:

  - List all classes

  - Search by class name, grade

  - Filter by academic year, teacher

  - Actions: View, Edit, Delete, Manage Students

- AddClassModal.jsx:

  - Fields: ClassName, Grade, Teacher (dropdown), AcademicYear

  - Form validation

  - Connect to POST /api/classes

- EditClassModal.jsx:

  - Pre-fill data

  - Connect to PUT /api/classes/{id}

- ClassStudentsModal.jsx:

  - Show students in class

  - Add student to class (dropdown + search)

  - Remove student from class

  - Connect to GET/POST/DELETE /api/classes/{id}/students

Integration Testing (10h)

- Test toàn bộ flow:

  - Login → Dashboard → Students CRUD

  - Classes CRUD → Add students to class

Test error scenarios

Fix bugs

Document test cases

Deliverables:

- ✅ Subject API working

- ✅ Classes management UI complete

- ✅ Integration tests passed

📅 TUẦN 3: Grade Management & Dashboard (40 giờ/người)

🔵 Nguyễn Hoàng Anh (Grade API & Dashboard API)

Estimated: 40 giờ

Grade Entity & Repository (8h)

- Grade.cs entity:

  - Id, StudentId, SubjectId, Semester, MidtermScore, FinalScore, AttendanceScore, TotalScore, CreatedAt, UpdatedAt

Configure relationships (Student, Subject)

IGradeRepository interface

GradeRepository implementation

Migrations

Grade API (20h)

- IGradeService interface

- GradeService implementation:

  - Auto-calculate TotalScore: (Midterm * 0.3 + Final * 0.5 + Attendance * 0.2)

  - Validate scores (0-10 range)

  - Check duplicate (same student + subject + semester)

  - Audit logging (track changes)

DTOs: GradeDto, CreateGradeDto, UpdateGradeDto, BatchGradeDto

- GradesController:

  - GET /api/grades (filter by class, subject, student, semester)

  - GET /api/grades/{id}

  - POST /api/grades (single entry)

  - POST /api/grades/batch (multiple entries)

  - PUT /api/grades/{id}

  - DELETE /api/grades/{id}

  - GET /api/grades/student/{studentId} (transcript)

  - GET /api/grades/class/{classId} (class grade sheet)

Test APIs

Dashboard Statistics API (12h)

- IDashboardService interface

- DashboardService implementation:

  - GetTotalStats() - count students, classes, subjects, teachers

  - GetGradeDistribution(classId) - pie chart data

  - GetTopStudents(limit) - leaderboard

  - GetClassPerformance() - average grade by class

- DashboardController:

  - GET /api/dashboard/stats

  - GET /api/dashboard/grade-distribution

  - GET /api/dashboard/top-students

  - GET /api/dashboard/class-performance

Optimize queries (use Include, Select)

Deliverables:

- ✅ Grade CRUD APIs

- ✅ Dashboard stats APIs

- ✅ Auto-calculation working

🟢 Lữ Võ Hoàng Phúc (Grade Management UI)

Estimated: 40 giờ

Grade Entry Forms (20h)

- GradeEntryPage.jsx:

  - Select Class → Select Subject → Select Semester

  - Show student list with grade input fields

  - Editable table (Ant Design Editable Table)

  - Inline validation (0-10, required)

  - Batch save button

  - Connect to POST /api/grades/batch

- SingleGradeModal.jsx:

  - Select Student, Subject, Semester

  - Input: Midterm, Final, Attendance

  - Show calculated total score (preview)

  - Connect to POST /api/grades

- EditGradeModal.jsx:

  - Pre-fill existing grades

  - Track changes (audit log UI)

  - Connect to PUT /api/grades/{id}

Error handling & validation

Success notifications

Grade Viewing (12h)

- StudentTranscriptPage.jsx:

  - Select student (search dropdown)

  - Display all grades by semester

  - Show GPA calculation

  - Print-friendly format

  - Connect to GET /api/grades/student/{id}

- ClassGradeSheetPage.jsx:

  - Select class, subject, semester

  - Table showing all students' grades

  - Export to Excel button (prepare UI, API tuần sau)

  - Connect to GET /api/grades/class/{id}

UI Polish (8h)

- Add icons (Ant Design Icons)

Improve colors & spacing

Add tooltips

Loading skeletons

Better error messages

Mobile responsiveness

Deliverables:

- ✅ Grade entry working

- ✅ Transcript & grade sheet views

- ✅ UI polished

🟡 Từ Trương Thanh Trúc (Dashboard Implementation)

Estimated: 40 giờ

Dashboard Components (Frontend) (24h)

- StatCard.jsx - Reusable stat card component

- DashboardPage.jsx - Complete implementation:

  - 4 stat cards (Students, Classes, Subjects, Teachers)

  - Connect to GET /api/dashboard/stats

- GradeDistributionChart.jsx:

  - Pie chart showing grade distribution (A, B, C, D, F)

  - Use Recharts

  - Filter by class

  - Connect to GET /api/dashboard/grade-distribution

- TopStudentsTable.jsx:

  - Table showing top 10 students by GPA

  - Avatar, Name, Class, GPA

  - Connect to GET /api/dashboard/top-students

- ClassPerformanceChart.jsx:

  - Bar chart showing average grade by class

  - Use Recharts

  - Connect to GET /api/dashboard/class-performance

Responsive grid layout

Real-time data updates (React Query)

Teacher Management (Backend) (8h)

- ITeacherService interface

TeacherService implementation

DTOs: TeacherDto, CreateTeacherDto, UpdateTeacherDto

- TeachersController:

  - GET /api/teachers

  - GET /api/teachers/{id}

  - POST /api/teachers

  - PUT /api/teachers/{id}

  - DELETE /api/teachers/{id}

Test APIs

Subjects Management UI (Frontend) (8h)

- SubjectsPage.jsx:

  - List subjects with search & filter

  - CRUD operations

  - Connect to /api/subjects (đã có từ tuần 2)

AddSubjectModal.jsx

EditSubjectModal.jsx

Deliverables:

- ✅ Dashboard fully functional với real data

- ✅ Charts working

- ✅ Teacher API done

- ✅ Subjects UI done

📅 TUẦN 4: Reports & Advanced Features (40 giờ/người)

🔵 Nguyễn Hoàng Anh (Export & Reports)

Estimated: 40 giờ

Excel Export Service (16h)

- Install EPPlus package

IExcelService interface

- ExcelService implementation:

  - ExportStudents() - export student list

  - ExportGrades() - export grade sheet

  - ExportClassReport() - export class summary

- Excel formatting:

  - Headers with colors

  - Auto-fit columns

  - Borders & styling

  - Formulas (SUM, AVERAGE)

- ReportsController:

  - GET /api/reports/students/export

  - GET /api/reports/grades/export

  - GET /api/reports/class/{id}/export

Test file download

PDF Export Service (12h)

- Install iTextSharp or QuestPDF

IPdfService interface

- PdfService implementation:

  - GenerateStudentReport()

  - GenerateTranscript()

  - GenerateClassReport()

- PDF formatting:

  - School logo/header

  - Tables

  - Charts (if possible)

  - Footer with page numbers

- Add to ReportsController:

  - GET /api/reports/students/{id}/pdf

  - GET /api/reports/transcript/{studentId}/pdf

Test PDF generation

Advanced Search & Filter (12h)

- Enhance Student search:

  - Multiple criteria (name + class + status)

  - Date range filter (enrollment date)

  - GPA range filter

- Enhance Grade search:

  - By score range

  - By semester & academic year

  - Failed students only

Create stored procedures (optional)

Optimize queries with indexes

Test performance

Deliverables:

- ✅ Excel export working

- ✅ PDF export working

- ✅ Advanced search implemented

🟢 Lữ Võ Hoàng Phúc (UI/UX Polish & Teacher UI)

Estimated: 40 giờ

Export Features UI (10h)

- Add "Export to Excel" buttons:

  - Students list page

  - Grade sheet page

  - Class detail page

- Add "Export to PDF" buttons:

  - Student detail page

  - Transcript page

- Download handling:

  - Show loading indicator

  - File download prompt

  - Success notification

Connect to export APIs

Teachers Management UI (12h)

- TeachersPage.jsx:

  - List all teachers

  - Search & filter

  - CRUD operations

- AddTeacherModal.jsx:

  - Fields: TeacherCode, FullName, Email, Phone, Department

  - Validation

  - Connect to POST /api/teachers

EditTeacherModal.jsx

- TeacherDetailModal.jsx:

  - Show classes taught

  - Show subjects taught

Assign teacher to class feature

Advanced Filters UI (10h)

- AdvancedFilterPanel.jsx - Reusable filter component

- Add to Students page:

  - Multiple criteria filters

  - Date range picker (enrollment date)

  - GPA range slider

  - Reset filters button

- Add to Grades page:

  - Score range filter

  - Semester multi-select

  - Academic year filter

  - Failed students toggle

URL query params (bookmarkable filters)

Responsive Design (8h)

- Mobile menu (hamburger)

Tablet layout adjustments

Mobile table (horizontal scroll or cards)

Touch-friendly buttons

Test on different screen sizes

Deliverables:

- ✅ Export features working

- ✅ Teachers UI complete

- ✅ Advanced filters functional

- ✅ Fully responsive

🟡 Từ Trương Thanh Trúc (User Management & Settings)

Estimated: 40 giờ

User Profile & Settings (Frontend) (16h)

- ProfilePage.jsx:

  - Display current user info

  - Avatar display

  - Edit profile button

- EditProfileModal.jsx:

  - Update name, email, phone

  - Upload/change avatar

  - Connect to PUT /api/auth/profile

- ChangePasswordModal.jsx:

  - Current password, New password, Confirm password

  - Validation (min 6 chars, match)

  - Connect to PUT /api/auth/change-password

- User menu dropdown (Header):

  - Profile

  - Change Password

  - Logout

User Management (Admin only) (Backend) (12h)

- IUserService interface

UserService implementation

- UsersController:

  - GET /api/users (Admin only)

  - GET /api/users/{id}

  - POST /api/users (create user)

  - PUT /api/users/{id}

  - DELETE /api/users/{id}

  - PUT /api/users/{id}/activate

  - PUT /api/users/{id}/deactivate

Role-based authorization attributes

Test with different roles

User Management UI (Frontend) (12h)

- UsersPage.jsx (Admin only):

  - List all users

  - Filter by role

  - Search by username

  - Actions: Edit, Activate/Deactivate, Delete

- AddUserModal.jsx:

  - Create user account

  - Assign role

  - Link to Student/Teacher

- EditUserModal.jsx:

  - Update user info

  - Change role

  - Reset password (admin function)

Role-based route protection

Deliverables:

- ✅ Profile & password change working

- ✅ User management (Admin)

- ✅ Authorization working

📅 TUẦN 5: Testing & Bug Fixes (40 giờ/người)

🔵 Nguyễn Hoàng Anh (Backend Testing & Optimization)

Estimated: 40 giờ

Unit Testing (20h)

- Setup xUnit + Moq

- Test StudentService:

  - CreateStudent_ValidData_Success()

  - CreateStudent_DuplicateCode_ThrowsException()

  - UpdateStudent_ValidData_Success()

  - DeleteStudent_SoftDelete_Success()

- Test GradeService:

  - CalculateTotalScore_CorrectFormula()

  - CreateGrade_InvalidScore_ThrowsException()

  - CreateGrade_DuplicateEntry_ThrowsException()

- Test AuthService:

  - Login_ValidCredentials_ReturnsToken()

  - Login_InvalidPassword_ThrowsException()

Test Controllers (Integration tests)

Achieve >70% code coverage

Performance Optimization (12h)

- Add database indexes:

  - Students(StudentCode)

  - Subjects(SubjectCode)

  - Grades(StudentId, SubjectId, Semester)

- Optimize queries:

  - Use AsNoTracking() for read-only

  - Include related data properly

  - Pagination at database level

- Caching (optional):

  - Cache dashboard stats

  - Cache subject list

Load testing với Postman

Bug Fixes & Refactoring (8h)

- Fix reported bugs

Code refactoring

Add error logging (Serilog)

Improve exception messages

Code cleanup

Deliverables:

- ✅ Unit tests passed

- ✅ Performance improved

- ✅ Critical bugs fixed

🟢 Lữ Võ Hoàng Phúc (Frontend Testing & Optimization)

Estimated: 40 giờ

Frontend Testing (16h)

- Setup Jest + React Testing Library

- Test components:

  - LoginPage.test.jsx

  - StudentsPage.test.jsx

  - AddStudentModal.test.jsx

  - DataTable.test.jsx

- Test custom hooks:

  - useAuth.test.js

  - useStudents.test.js

Test API calls (mock Axios)

- E2E testing scenarios:

  - User login → Create student → View list

  - Create grade → View transcript

Performance Optimization (12h)

- Code splitting (React.lazy)

Memoization (React.memo, useMemo, useCallback)

Image optimization (compress avatars)

Lazy loading (pagination, infinite scroll)

Bundle size analysis (webpack-bundle-analyzer)

Remove unused dependencies

UI/UX Improvements (12h)

- Accessibility (a11y):

  - Keyboard navigation

  - ARIA labels

  - Focus management

Dark mode (optional)

Loading states consistency

Error messages user-friendly

Success animations

Form auto-save (optional)

User testing & feedback

Deliverables:

- ✅ Tests passing

- ✅ Lighthouse score >90

- ✅ UX improved

🟡 Từ Trương Thanh Trúc (Integration Testing & Documentation)

Estimated: 40 giờ

End-to-End Testing (20h)

- Create test scenarios document

- Test flows:

  - Admin flow:

    - Login as admin

    - Create users

    - Create classes, subjects

    - Create students

    - Assign students to classes

  - Teacher flow:

    - Login as teacher

    - View assigned classes

    - Enter grades

    - Export grade sheet

  - Student flow:

    - Login as student

    - View profile

    - View transcript

    - Change password

- Test edge cases:

  - Invalid inputs

  - Duplicate entries

  - Unauthorized access

  - Network errors

Create bug report template

Log all bugs found

Bug Fixing (12h)

- Fix UI bugs

Fix API bugs

Fix integration issues

Regression testing

Verify all fixes

Documentation (8h)

- Update README.md:

  - Installation guide

  - Configuration steps

  - Running instructions

  - API documentation links

- Create USER_GUIDE.md:

  - Features overview

  - How to use each module

  - Screenshots

- Create DEVELOPER_GUIDE.md:

  - Project structure

  - Coding conventions

  - How to add new features

API documentation (Swagger comments)

Deliverables:

- ✅ All critical bugs fixed

- ✅ Test report

- ✅ Documentation complete

📅 TUẦN 6: Deployment & Demo Preparation (40 giờ/người)

🔵 Nguyễn Hoàng Anh (Deployment Setup)

Estimated: 40 giờ

Production Configuration (12h)

- Create production appsettings.json:

  - Production connection string

  - Production JWT settings

  - Logging configuration

  - CORS for production domain

Environment variables setup

- Security hardening:

  - Remove Swagger in production

  - HTTPS enforcement

  - Rate limiting

  - SQL injection prevention check

Deployment (16h)

- Option 1: Azure App Service

  - Create Azure SQL Database

  - Create App Service

  - Configure CI/CD (GitHub Actions)

  - Deploy and test

- Option 2: IIS (Local server)

  - Publish to folder

  - Configure IIS

  - Setup SQL Server

  - Test deployment

- Option 3: Docker

  - Create Dockerfile

  - Docker Compose

  - Deploy to VPS

Demo Data & Presentation (12h)

- Create realistic seed data:

  - 50+ students

  - 10 classes

  - 15 subjects

  - 200+ grade records

Test all features with demo data

Prepare demo script

Record demo video (5-10 minutes)

- Create PowerPoint presentation:

  - Project overview

  - Technologies used

  - Features demo

  - Code architecture

  - Challenges & solutions

Deliverables:

- ✅ Backend deployed

- ✅ Demo data ready

- ✅ Presentation prepared

🟢 Lữ Võ Hoàng Phúc (Frontend Deployment & Demo)

Estimated: 40 giờ

Production Build (10h)

- Update environment variables for production

- Production build optimization:

  - Minification

  - Code splitting

  - Image optimization

  - Remove console.logs

Build production bundle:

npm run build

Test production build locally

Deployment (14h)

- Option 1: Vercel

  - Connect GitHub repo

  - Configure build settings

  - Deploy

- Option 2: Netlify

  - Similar to Vercel

- Option 3: Azure Static Web Apps

  - Connect to Azure

  - CI/CD setup

- Option 4: Build to static files + IIS

  - Serve from same server as backend

Configure custom domain (optional)

SSL certificate setup

Test deployed app

Demo Preparation (16h)

- Create demo user accounts:

  - admin / admin123

  - teacher1 / teacher123

  - student1 / student123

- Prepare demo scenarios:

  - Feature walkthrough

  - User flows

  - Error handling demo

- Create demo video:

  - Record screen with narration

  - Edit video (add captions)

  - Upload to YouTube (unlisted)

- Polish UI:

  - Fix any visual bugs

  - Consistent styling

  - Add loading spinners everywhere

Deliverables:

- ✅ Frontend deployed

- ✅ Demo video ready

- ✅ UI polished

🟡 Từ Trương Thanh Trúc (Final Testing & Presentation)

Estimated: 40 giờ

Final Testing (16h)

- Test deployed application:

  - All features working

  - No console errors

  - No broken links

  - Responsive on all devices

- Cross-browser testing:

  - Chrome

  - Firefox

  - Safari

  - Edge

- Performance testing:

  - Page load times

  - API response times

  - Large data handling

- Security testing:

  - SQL injection attempts

  - XSS attempts

  - CSRF protection

  - Authentication bypass attempts

Create final test report

Presentation Preparation (12h)

- PowerPoint slides:

  - Title slide

  - Team introduction

  - Problem statement

  - Solution overview

  - System architecture

  - Database design

  - Key features (with screenshots)

  - Technologies used

  - Challenges faced

  - Demo

  - Q&A

Rehearse presentation (multiple times)

- Prepare Q&A answers:

  - Why chose this tech stack?

  - How did you handle X problem?

  - Future improvements?

Documentation Finalization (12h)

- Final README update

Add screenshots to docs

Create architecture diagram

Code comments review

Create CHANGELOG.md

Create LICENSE file

- Prepare handoff document:

  - Admin credentials

  - Database backup

  - Deployment instructions

  - Maintenance guide

Deliverables:

- ✅ Final test report

- ✅ Presentation ready

- ✅ All documentation complete